OPEN BRAIN

AI-Native Organizational Memory

Implementation Plan

Version 1.0  —  March 2026

Stack: Python (FastAPI) · PostgreSQL + pgvector · Docker · Claude Haiku

# 1. Executive Summary

Open Brain is a personal AI-readable knowledge system that captures thoughts, decisions, and context into a structured PostgreSQL database. It combines raw storage with LLM-powered refinement to create a durable, searchable second brain.

This plan covers the full implementation from database schema through CLI tool, organized into four phases over approximately 6 weeks.

# 2. Technology Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| API Framework | Python 3.12 + FastAPI | Async, type-safe, minimal boilerplate |
| Database | PostgreSQL 16 + pgvector | Single DB for relational + vector data |
| LLM (Refinement) | Claude 3.5 Haiku (Anthropic API) | Cost-effective structured extraction |
| Embeddings | OpenAI text-embedding-3-small | 1536 dims, ~$0.02/1M tokens |
| Queue | PostgreSQL (pg_notify + polling) | No extra infra for MVP |
| Containerization | Docker Compose | Reproducible VPS deployment |
| CLI | Python (click or typer) | Reuses API client code |

# 3. Database Schema

## 3.1 raw_memory

Immutable store for all ingested content. Nothing is ever deleted from this table.

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK, default gen_random_uuid()) |  |
| source | text NOT NULL | cli, api, slack, manual |
| raw_text | text NOT NULL | Original verbatim content |
| author | text NOT NULL | User identifier |
| metadata | jsonb DEFAULT '{}' | Source-specific context |
| created_at | timestamptz DEFAULT now() | Ingestion timestamp |

## 3.2 memory_items

Refined, structured knowledge derived from raw memory. Supports append-only with superseding chains for corrections.

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| raw_id | uuid FK → raw_memory | Link to source |
| type | text NOT NULL | note ¦ task ¦ decision ¦ meeting ¦ idea ¦ correction ¦ weekly_report |
| content | text NOT NULL | Normalized full text |
| summary | text | LLM-generated summary |
| base_importance | float DEFAULT 0.3 | Set at ingestion (0.0–1.0) |
| dynamic_importance | float DEFAULT 0.0 | Recalculated daily |
| importance_score | float GENERATED ALWAYS AS (0.6 * base_importance + 0.4 * dynamic_importance) | Composite score |
| embedding | vector(1536) | From normalized text |
| supersedes_memory_id | uuid FK → memory_items (nullable) | Correction chain |
| is_superseded | boolean DEFAULT false | True if a newer entry supersedes this one |
| created_at | timestamptz DEFAULT now() |  |

## 3.3 entities

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| name | text NOT NULL UNIQUE | Canonical normalized name |
| type | text NOT NULL | person ¦ project ¦ concept ¦ tool ¦ org |
| created_at | timestamptz DEFAULT now() |  |

## 3.4 entity_aliases

Maps variant names to canonical entities for resolution.

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| alias | text NOT NULL UNIQUE | Variant (e.g. "me", "P.") |
| entity_id | uuid FK → entities | Canonical entity |
| source | text DEFAULT 'auto' | auto ¦ manual |

## 3.5 entity_relations

| Column | Type | Notes |
| --- | --- | --- |
| from_entity | uuid FK → entities |  |
| to_entity | uuid FK → entities |  |
| relation_type | text NOT NULL | works_on ¦ owns ¦ related_to ¦ decided_by |
| memory_id | uuid FK → memory_items | Source memory item |

## 3.6 memory_entity_links

Many-to-many junction between memory items and entities.

| Column | Type | Notes |
| --- | --- | --- |
| memory_id | uuid FK → memory_items |  |
| entity_id | uuid FK → entities |  |

## 3.7 decisions

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| memory_id | uuid FK → memory_items |  |
| decision | text NOT NULL | What was decided |
| reasoning | text | Why |
| alternatives | jsonb DEFAULT '[]' | Other options considered |

## 3.8 tasks

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| memory_id | uuid FK → memory_items |  |
| description | text NOT NULL |  |
| owner | text |  |
| due_date | timestamptz |  |
| status | text DEFAULT 'open' | open ¦ in_progress ¦ done |

## 3.9 failed_refinements (Dead Letter Queue)

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| raw_id | uuid FK → raw_memory | Source that failed |
| error_reason | text NOT NULL | What went wrong |
| attempt_count | int DEFAULT 1 | Max 3 before dead-lettering |
| last_output | jsonb | Last LLM response for debugging |
| created_at | timestamptz DEFAULT now() |  |
| resolved_at | timestamptz | When manually resolved |

## 3.10 refinement_queue

Postgres-backed job queue for async pipeline processing.

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| raw_id | uuid FK → raw_memory |  |
| status | text DEFAULT 'pending' | pending ¦ processing ¦ done ¦ failed |
| attempts | int DEFAULT 0 |  |
| locked_at | timestamptz | Worker lock |
| created_at | timestamptz DEFAULT now() |  |

## 3.11 Indexes

- HNSW index on memory_items.embedding (vector_cosine_ops)

- GIN index on memory_items.content for full-text search (to_tsvector)

- B-tree on memory_items.type, memory_items.created_at

- B-tree on entities.name, entity_aliases.alias

- B-tree on tasks.status, tasks.due_date

- B-tree on refinement_queue.status

# 4. Refinement Pipeline

## 4.1 Pipeline Flow

All ingestion is asynchronous. The API writes to raw_memory + refinement_queue, then returns immediately. A background worker processes the queue.

POST /memory → raw_memory + refinement_queue

Worker picks job → Normalize → Extract → Validate → Embed → Store

## 4.2 Stage 1: Text Normalization

- Strip transcription artifacts, fix obvious typos

- Split entries longer than ~2000 tokens into logical chunks

- Lightweight — can be rule-based, no LLM needed

## 4.3 Stage 2: Structured Extraction (Claude Haiku)

Single LLM call with structured JSON output. The prompt requests:

- summary (1–2 sentences)

- type classification (note | task | decision | meeting | idea)

- entities with name + type

- tasks with description, owner, due_date

- decisions with reasoning and alternatives

- base_importance score (0.0–1.0) based on content signals

## 4.4 Stage 3: Validation

- JSON schema validation (jsonschema library)

- Required field checks

- Entity name normalization (lowercase, trim, fuzzy match against existing entities)

## 4.5 Stage 4: Embedding Generation

- Generate embedding from normalized text via OpenAI text-embedding-3-small

- Store as vector(1536) in memory_items

## 4.6 Failure Handling

Three-attempt retry strategy:

- Attempt 1: Standard extraction prompt

- Attempt 2: Stricter prompt with explicit schema enforcement

- Attempt 3: Repair prompt analyzing previous failed output

After 3 failures, the entry moves to failed_refinements with error_reason and last_output for manual review or periodic reprocessing.

# 5. Retrieval Engine

## 5.1 Hybrid Search

Every search query runs three parallel retrieval paths:

- Vector search — cosine similarity on query embedding vs memory_items.embedding

- Keyword search — PostgreSQL full-text search (ts_rank) on memory_items.content

- Structured filters — type, entity, date range, task status

## 5.2 Ranking Formula

| Signal | Weight | Source |
| --- | --- | --- |
| Semantic similarity | 0.50 | pgvector cosine distance |
| Keyword match | 0.20 | ts_rank score (normalized) |
| Importance score | 0.20 | Composite from base + dynamic |
| Recency | 0.10 | Exponential decay from created_at |

Superseded entries are excluded from results unless explicitly requested (audit mode).

## 5.3 Context Window Builder

The retrieval engine does not return raw results. A context builder layer assembles a focused context package for downstream LLM consumption:

- Selects top-N results (configurable, default 10)

- Prioritizes decisions and tasks over notes

- Truncates long entries to summary + key excerpts

- Attaches relevant entity context

- Returns structured JSON ready for LLM system prompts

# 6. Importance Scoring

## 6.1 Base Importance (Set at Ingestion)

- Contains decision: +0.3

- Contains task: +0.2

- Long/detailed entry: +0.1

- Default baseline: 0.3

## 6.2 Dynamic Importance (Daily Recalculation)

- Retrieval frequency: normalized count of times retrieved in search results

- Reference count: number of other memory items linking to this entry

- Entity centrality: importance of linked entities (entities appearing in many memories score higher)

## 6.3 Composite Formula

importance_score = 0.6 * base_importance + 0.4 * dynamic_importance

Implemented as a PostgreSQL generated column for zero-cost reads.

# 7. API Endpoints

| Method | Path | Description |
| --- | --- | --- |
| POST | /memory | Ingest raw memory (text + optional metadata) |
| GET | /search | Hybrid search with query, filters, limit |
| GET | /search/context | Search + context window builder output |
| GET | /memory/{id} | Get single memory item with entity links |
| GET | /entity/{id} | Get entity with aliases and related memories |
| GET | /entities | List all entities (with optional type filter) |
| POST | /entity/{id}/alias | Add alias to entity |
| POST | /entity/merge | Merge two entities |
| GET | /tasks | List tasks (filterable by status, owner, due) |
| PATCH | /tasks/{id} | Update task status |
| GET | /decisions | List decisions (filterable by date) |
| GET | /queue/status | Refinement queue health |
| GET | /dead-letters | Failed refinements for review |
| POST | /dead-letters/{id}/retry | Reprocess a dead letter entry |

# 8. CLI Tool

Lightweight Python CLI (using typer) that wraps the REST API.

| Command | Example | Action |
| --- | --- | --- |
| ob add | ob add "Decided to use pgvector" | Ingest free-text memory |
| ob task | ob task "Write API" --owner petras --due 2026-03-20 | Create task entry |
| ob decision | ob decision "Use Haiku for extraction" | Create decision entry |
| ob search | ob search "database choice" | Search memories |
| ob tasks | ob tasks --status open | List tasks |
| ob entities | ob entities --type project | List entities |
| ob status | ob status | Queue + dead letter health |

The CLI sends all input to POST /memory. The LLM handles structuring — the CLI is intentionally dumb.

# 9. Entity Resolution Strategy

## 9.1 MVP Approach (3 Stages)

- Naive normalization — lowercase, trim whitespace, strip punctuation

- Fuzzy matching — compare new entity names against existing entities using similarity threshold (>0.85 = merge candidate). Use pg_trgm extension.

- Human confirmation — fuzzy matches above threshold auto-merge. Ambiguous cases (0.7–0.85) create merge suggestions surfaced via CLI/API.

## 9.2 Alias Table

All variant names are stored in entity_aliases. During extraction, the pipeline first checks aliases before creating new entities. The LLM extraction prompt also instructs Haiku to use canonical names when possible.

# 10. Weekly Synthesis

A scheduled job (cron or APScheduler) runs every Sunday night:

- Fetch all memory items from the past 7 days

- Cluster by linked entities / topics

- Send clustered summaries to Claude Haiku with synthesis prompt

- Store output as a memory_item with type = weekly_report

The synthesis prompt requests: key decisions made, emerging themes, new entities, unresolved tasks, and project relationship changes.

# 11. Docker Architecture

| Service | Image | Role |
| --- | --- | --- |
| api | Custom (FastAPI) | REST API + background worker |
| db | pgvector/pgvector:pg16 | PostgreSQL with pgvector + pg_trgm |
| worker | Same as api image | Queue consumer (separate process) |

For MVP, the worker runs as a separate process in the same container or as a distinct Docker service sharing the same image. This keeps deployment simple while maintaining process isolation.

Volumes: PostgreSQL data persisted to named Docker volume. Environment variables for API keys (ANTHROPIC_API_KEY, OPENAI_API_KEY) passed via .env file.

# 12. Implementation Phases

## Phase 1: Foundation (Week 1–2)

Goal: Working ingestion → refinement → storage pipeline with basic search.

| # | Task | Est. |
| --- | --- | --- |
| 1.1 | Project scaffolding: FastAPI project, Docker Compose, .env config | 2h |
| 1.2 | PostgreSQL schema: all tables, indexes, extensions (pgvector, pg_trgm) | 3h |
| 1.3 | Alembic migrations setup | 1h |
| 1.4 | Raw memory ingestion endpoint (POST /memory) | 2h |
| 1.5 | Refinement queue + worker (Postgres polling) | 4h |
| 1.6 | Text normalization stage (rule-based) | 2h |
| 1.7 | Structured extraction (Claude Haiku integration + prompt engineering) | 6h |
| 1.8 | JSON validation layer (jsonschema) | 2h |
| 1.9 | Embedding generation (OpenAI API integration) | 2h |
| 1.10 | Structured memory write (memory_items + entities + decisions + tasks) | 4h |
| 1.11 | Dead letter queue + 3-attempt retry logic | 3h |
| 1.12 | Basic vector search endpoint (GET /search) | 3h |
| 1.13 | Full-text keyword search integration | 2h |
| 1.14 | Hybrid ranking (combined scoring) | 3h |

Phase 1 total: ~39 hours

## Phase 2: Retrieval + CLI (Week 3–4)

Goal: Production-quality retrieval with context builder and CLI tool.

| # | Task | Est. |
| --- | --- | --- |
| 2.1 | Context window builder (ranked results → structured LLM-ready context) | 4h |
| 2.2 | Structured filter endpoints (type, entity, date range) | 3h |
| 2.3 | Superseding chain logic (correction entries, is_superseded flag) | 3h |
| 2.4 | Entity resolution: naive normalization + pg_trgm fuzzy matching | 4h |
| 2.5 | Entity alias management endpoints | 2h |
| 2.6 | Entity merge endpoint | 2h |
| 2.7 | CLI tool (typer): add, search, tasks, entities, status commands | 6h |
| 2.8 | Task management endpoints (list, update status) | 2h |
| 2.9 | Decision listing endpoint | 1h |
| 2.10 | Queue health + dead letter review endpoints | 2h |

Phase 2 total: ~29 hours

## Phase 3: Intelligence Layer (Week 5)

Goal: Dynamic importance, weekly synthesis, and observability.

| # | Task | Est. |
| --- | --- | --- |
| 3.1 | Base importance scoring in refinement pipeline | 2h |
| 3.2 | Dynamic importance recalculation job (daily cron) | 4h |
| 3.3 | Weekly synthesis job: fetch → cluster → summarize → store | 6h |
| 3.4 | Synthesis prompt engineering + output validation | 3h |
| 3.5 | Basic observability: ingestion rate, refinement errors, queue depth logging | 3h |
| 3.6 | Health check endpoint | 1h |

Phase 3 total: ~19 hours

## Phase 4: Hardening + Deploy (Week 6)

Goal: Production deployment on VPS with monitoring.

| # | Task | Est. |
| --- | --- | --- |
| 4.1 | Docker Compose production config (resource limits, restart policies) | 2h |
| 4.2 | VPS deployment + reverse proxy (Caddy or nginx) | 3h |
| 4.3 | API key authentication middleware | 2h |
| 4.4 | Rate limiting | 1h |
| 4.5 | Backup strategy (pg_dump cron) | 2h |
| 4.6 | End-to-end testing: ingest → refine → search → retrieve | 4h |
| 4.7 | Documentation: API docs (auto-generated from FastAPI), CLI help, README | 3h |

Phase 4 total: ~17 hours

Grand total: ~104 hours (≈6 weeks at part-time pace)

# 13. Project Structure

open-brain/

├── docker-compose.yml

├── Dockerfile

├── .env.example

├── alembic/

├── src/

│   ├── api/

│   │   ├── routes/          # memory, search, entities, tasks

│   │   ├── middleware/      # auth, rate limit

│   │   └── main.py

│   ├── core/

│   │   ├── config.py        # Settings via pydantic-settings

│   │   ├── database.py      # SQLAlchemy async engine

│   │   └── models.py        # SQLAlchemy ORM models

│   ├── pipeline/

│   │   ├── worker.py        # Queue consumer loop

│   │   ├── normalizer.py    # Text normalization

│   │   ├── extractor.py     # Claude Haiku structured extraction

│   │   ├── validator.py     # JSON schema validation

│   │   ├── embedder.py      # OpenAI embedding calls

│   │   └── entity_resolver.py

│   ├── retrieval/

│   │   ├── search.py        # Hybrid search engine

│   │   ├── ranking.py       # Score combination

│   │   └── context_builder.py

│   ├── jobs/

│   │   ├── importance.py    # Daily recalculation

│   │   └── synthesis.py     # Weekly report

│   └── llm/

│       ├── client.py        # Anthropic API wrapper

│       └── prompts.py       # All LLM prompts

├── cli/

│   └── ob.py                # Typer CLI app

└── tests/

# 14. Key Design Decisions

## D1: Postgres Queue over Redis/RabbitMQ

For a single-user system processing ~50 entries/day, a Postgres-based queue (SELECT FOR UPDATE SKIP LOCKED) eliminates an entire infrastructure dependency. Can migrate to Redis later if throughput demands it.

## D2: Separate Embedding + LLM Providers

Claude Haiku for structured extraction (strong instruction following, good JSON output). OpenAI text-embedding-3-small for embeddings (cheapest high-quality option, well-supported by pgvector). This avoids vendor lock-in on either side.

## D3: Generated Column for Importance Score

The composite importance_score is a PostgreSQL generated column (0.6 * base + 0.4 * dynamic). This means reads are zero-cost and the formula is enforced at the database level, not in application code.

## D4: Superseding Chains over Mutations

Instead of updating memory items (which violates append-only), corrections create new entries with supersedes_memory_id pointing to the original. Retrieval excludes superseded entries by default. Full audit trail preserved.

## D5: Context Builder as Separate Layer

Raw search results are not useful to downstream LLMs. The context builder transforms ranked results into a structured context package with summaries, entity context, and token budget management. This is the interface between retrieval and AI consumption.

# 15. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| LLM extraction quality varies | High | 3-attempt retry with escalating prompts + dead letter queue + validation layer |
| Entity duplication | Medium | pg_trgm fuzzy matching + alias table + manual merge API |
| Embedding model deprecation | Medium | Abstracted behind embedder.py; re-embed script for migration |
| VPS single point of failure | Medium | Daily pg_dump backups to external storage |
| Retrieval noise at scale | Low (for 1–2yr) | Hybrid ranking + HNSW index + importance weighting |
| API key exposure | High | Environment variables only, .env excluded from git, API key auth on endpoints |

# 16. Future Extensions (Post-MVP)

- MCP adapter — expose Open Brain as an MCP server for Claude Code / other AI tools

- Slack ingestion bot — automatic capture from selected channels

- Browser extension — capture highlights and notes from web pages

- Knowledge graph visualization — entity relationship explorer UI

- Agent write proposals — AI suggests memory entries, human approves

- Cross-device mobile capture — lightweight PWA or Telegram bot

End of Implementation Plan